**APPROVAL PHASE**

**Report Period:** January 15, 2024 - January 23, 2024

**Project Title:** ARA

**Guide:** DR D. J. Chaudhari

**Report Prepared By:** Kaustubh Warade (Leader)

Aditya Deshmukh

Devansh Parapalli

Yashasvi Thool

**Executive Summary:**

Literature surveys were conducted to establish a strong foundation for the project, resulting in an approved project presentation. Additionally, a project report was successfully created, encapsulating the project's goals, approach, and potential outcomes for the ARA. Now, in the design phase, our focus is on enhancing user experience and streamlining information retrieval.

**Current Phase Progress:**

|  |  |
| --- | --- |
| **Task Description** | Synopsis and presentation submission. |
| **Scheduled Completion** | 23/1/24 |
| **Actual Completion** | 23/1/24 |
| **Status** | Completed |
| **Remarks** |  |

**Accomplishment:**

* Completed literature survey and analysis to establish a strong foundation for the project.
* Project presentation has been approved.
* Successfully created a thorough project report that included a summary of the goals, approach, and possible outcomes of the project.

**Planned Activities for Next Week:**

* The design phase for the ARA will be started.
* Starting with the frontend development.
* Backend development will be started.

**Risk Assessment:**

Risk evaluation for the ARA encompasses recognizing the possible hazards to data privacy, technical issues, and data integrity. Actions such as for security measures and workflow model, can effectively mitigate these risks.

**Conclusions and Recommendations:**

We have outlined the ‘ARA’ project, focusing on a user-oriented web application. The approval of project and submission of presentation is done. Remaining design to be completed to get the clear idea about the system functionality and the web application blueprint.

**Approval:**

D. J. Chaudhari

Project Guide, Lecturer,

Government College of Engineering,

Khapri, Nagpur,

Maharashtra, India

441108

Date: February 12, 2024